<Project Designation>

Project Charter

Associate: ClientCo ERP

<scope description

Example: DTx will develop a (…) based on (…) capable of (…). The “result” will be validated and demonstrated on TRL x (DTx limited until TRL 6).

(If TRL7): The Associate will develop/implement (…) having DTx support. The resulting system will be validated on operational environment by the Associate’s with DTx support, allowing the Project Prototype to achieve a maturity of TRL 7.>

Acceptance Date: 00/00/0000

| Technical Readiness Level (TRL) | Initial TRL | TRL 5: Technology validated in relevant environment Validation of technology component/arrangement in a relevant environment (test environment using key aspects of the operational environment) of experimental components or arrangements |  |  |
| --- | --- | --- | --- | --- |
|  | Final TRL | TRL 7: System prototype demonstrated in operational environment The prototype must be close to the real case or to the scale of the planned operational system, and the demonstration must be performed in the intended environment. |  |  |
| Time of Execution | Start | 00/00/0000 | End | 00/00/0000 |
|  | Duration | 00 months |  |  |
| Budget Estimation | Type | Quantity | Cost Estimation (€) | Cost Estimation to the Associate |
|  | Equipment | n/a | 0 000,00 € | 0 000,00 € |
|  | Material and components | n/a | 0 000,00 € | 0 000,00 € |
|  | SW | n/a | 0 000,00 € | 0 000,00 € |
|  | Dissemination | n/a | 0 000,00 € | 0 000,00 € |
|  | Travels | 00 visits | 0 000,00 € | 0 000,00 € |
|  | Other Services: Consulting | n/a | n/a | n/a |
|  | Human Resources | 0 000 hours | 000 000,00 € | Included at the Associate available Quota |
|  | TOTAL |  |  | 000 000,00 € |

| Partners & Main Contacts | Entity | Name | Email address | Project Role |
| --- | --- | --- | --- | --- |
|  | <Associate> |  |  |  |
|  | DTx | André Matos | Andre.matos@dtx-colab.pt | Steering Committee |
|  |  |  |  | Technical Coordinator |
|  |  |  |  | PMO |

# Motivation & Problem outline (Lim. 500words)

<description>

# Expected Technological results

<

Example:

The Project will develop a SW platform/system/protype validated and demonstrated in relevant (TRL 6)/ operational (TRL7) environment, based on (…), able to perform (…), according to the Use Case “…” (detailed on section 4). To assure this:

- DTx develop ….

  - SW platform base on X…

  - Mechanic artefact able to Z…

  - Sensors able to C…

- Associate will integrate and validate …

>

Table 1 - Table of Project Expected Results

| ID | Expected Prototypes (Product, Process or Tool) | Prototype Impact for the Associate | Technology Readiness Level (TRL) |  |
| --- | --- | --- | --- | --- |
|  |  |  | Initial TRL | Final TRL |
| R1 |  |  |  |  |
| R2 |  |  |  |  |
| R3 |  |  |  |  |

# State-of-the-art & State-of-the-practice (Lim. 500 characters)

Xxxxxxx

# Quantitative innovative features

| Innovative feature | Current situation (at Associate and/or Market) | Goal |
| --- | --- | --- |

# Assumptions

Example:

This proposal was planned based on the following assumptions. If any of these assumptions are to fail, it might result in a delay on the project evolution and ability to perform as planned. They are:

Regarding Human Resources:

- The involvement of DTx human resources specialized on the following areas: computer vision, equipment design and robotics.

- Project work will only start when DTx hire 2 HR specialized on XXXX.

- The allocation of at least one Associate’s human resource responsible for assuring the project knowledge transition to the company. It is highly recommended that this human-resource participates on technical meetings organized by DTx in order to i) contribute with technical inputs with the team, ii) inform project follow-up to the company, iii) monitor project evolution, iv) take ownership of the technology and knowledge transfer process.

- If Project is planned to achieve TRL7: The involvement of a fixed Associate’s team (and/or a specialized third party assigned by the Associate’s), during the project, having competences in robotics, automation and mechanical design, in order to fulfill the tasks related to: T3.1 …..

Regarding overall developments:

- The Project aiming to achieve TRL 7 encompasses a collaborative work between DTx and the Associate, being the success rate of this project intimately related to the ability of both parts to perform the planned contribution as described in Section 7.

- The development of the Project will be focused on the Use-Case #1 (detailed in section 3), meaning that the evaluation of milestones and deliverables should be according to this specific use-case.

- The deliverables must be formally approved by the Associate before further developments are made; any delay in such approval reflects on delaying the project development.

- For any relevant period of delayed response (when superior to a month by delays accumulation), DTx will propose accommodations to adjust scope for the project’s remaining time and available resources, and put project on-hold until an agreement is achieved from both parts.

- The project will deliver only one unit of each artifact/expected result.

- …

Regarding main requirements:

- The SW will be developed in English

- Basic requirements for developing result x: programming languages, communication protocols, etc….

- Known constrains: variable light; dust; temperature; wiFi coverage; space m2, etc

- Base standards for project development: quality standards according to the process stablished on the Associate, type of processes approached on the project, etc.

- Acceptable error?…

- …

Regarding equipment and Infrastructure:

- For development and testing purposes, and during the period of this project, DTx can dedicate to the project the equipment and resources. Note that some of the equipment can be subject to availability.

- Hardware components (e.g., cameras, displays, computers, lightning, calibration plates, sensors), software licenses (e.g., Halcon SDK and Run-time licenses) and any other asset required for the project should be supplied by the Associate.

- All electronic components used on the prototype will be COTS (Component-Off-The-Shelf).

- Data collected from inspection such as images and measurements will be stored at the local PC dedicated for the Project.

- Measurement resolution and error associated to the measurement attained by the computer vision system is intimately linked to hardware and software limits.

- ….

Regarding Dissemination and Intellectual Property:

- The project Publications will be presented and discussed together with Associate’s representatives before submission.

- DTx will share the source code generated during the project and corresponding reference manual so that the Associate can further modify or extend the Project result.

- Any sort of licensing required for internal usage, distribution or commercialization of the Project result that depends on third-party compliances are not included. Any of these actions could imply additional costs due to software licensing.

- Both DTx and Associate will have total freedom to use and extend the Project result to other contexts.

# What is not included

Example:

The following features are out-of-the-scope of the Project result envisioned for this project:

- Industrialization and/or certification actions.

- Help menus.

- Cyber-security, privacy and data protection issues from services which may be licensed and/or purchased during the project.

- Integration of object recognition and path generation algorithms in the Project result.

- Replication and/or migration of the Project result to other production lines apart of the one assigned in the use-case.

- Simulations of process involved in the production line.

- Part tracking algorithms and integration of sensors at the production line.

- Communication with databases and/or MES infrastructure.

- Operational robustness assessments (such as shop-floor environment, system maintenance).

- Software licensing required for internal usage, distribution or commercialization of the Project result.

- …

DTx Support after project delivery and acceptance:

- Services related to Project result maintenance.

- Services related to the implementation of new functionalities.

- Services related to any sort of software updates.

- Workshops and/or courses of topics related to the Project result.

…

# Project Chronogram and Planned Hours Estimation

## Project Work Plan – management and development

| ID | Activity designation | Activity brief description | Duration |  |  | Leader |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Start | End | Months |  |
| A0 | Project Viability Studies and Preparation | Executed in two phases: - DTx performed a set of studies and preliminary tests to assure project viability. Project idea definition and gathering of main requirements. - Definition of project scope and overall planning (time and resources) and Charter redaction. Alignment regarding project planning and expectations with Associate and DTx executive |  |  |  | DTx and Associate |
| A1 | <project designation/ acronym> Project Management | DTx will ensure monitoring and control of the project’s scope, time, resources, quality, outputs, change, risk and issues management; aiming the correct fulfilment of the project's objectives and expected results. Through assuring organization of Technical Meetings with the Project Team (these meetings will be framed and executed at the respective Technical Activity discussed at each meeting), and organization and execution of (1) Project Operational Status Meetings with the Project Technical Coordinators and PMOs, and (2) Steering Committee Meetings with the Project Directors. As described in section [11]. And through other monitor and control actions performed by the DTx Project Technical Coordinator and PMO during Project Execution. DTx will ensure approval of the final results delivered to the technology recipient, through a Project Closure Meeting. | 00/00/0000 | 00/00/0000 | 00 | DTx |
| A2 | Requirements & Specifications |  |  |  |  | Associate |
| A3 | Platform development |  |  |  |  |  |
| A4 | Platform migration and scalability |  |  |  |  |  |
| A5 | Knowledge Transference & Disseminations | Ensure successful technology transition from DTx to the Associate through live demonstration and providing all any documentation necessary documentation to enable replication, optimization, further development of the provided prototype. This task also refers to the Technology Transition Plan [8]. |  |  |  |  |

## Deliverables (technical reports of the work performed)

| ID | Designation | Description | Type | Method of Delivery | Delivery Date | Related Activity |
| --- | --- | --- | --- | --- | --- | --- |
| D0 | Project Kick-Off and Viability Studies Report | Project Kick-off meeting and report, with DTx performed viability studies. Performed at DTx and validated by the Associate. | .PDF | e-mail |  |  |
| D1 | Requirements and specifications report | Identification and description of the project (functional and non-functional) requirements and specifications, and list of planned acquisitions necessary to build the required prototype. List of acquisitions required with estimated budget to be acquired by the Associate in order to assure Project execution on the agreed terms. Performed at DTx and validated by the Associate. | .PDF | e-mail |  |  |
| Dx | Project Closure Report | Project Closure meeting and report. | .PDF | e-mail |  | T1.2 |

## Milestones (is a significant event in the project that marks the development evolution and intermediary and final achievements)

| ID | Designation | Confirmation |  | Planned Achievement Date | Related Deliverable | Related Activity |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Method | Whom? |  |  |  |
| M0 | Project Kick-Off | Meeting scheduled & Report D0 | DTx and Associate | dd/mm/aaaaa | D0 | T1.1 |
| M1 | Requirements and Specifications Approval | E-mail confirming acceptance | Associate |  | D1 | A2 |
| M2 | List of required Acquisitions to assure Requirements and Specifications Approval | E-mail confirming acceptance | Associate |  | D1 | A2 |
| Mx | Project Acceptance by the Associate – project Closure | Meeting scheduled & Report Dx | DTx and Associate |  | Dx | T1.2 |

## Dissemination and valorization of potential results

| Type | Quantity | Description / Observations | Related Activity |
| --- | --- | --- | --- |
| Scientific Publications |  |  |  |
| Intellectual Propriety Protection |  |  |  |
| Project Workshops |  |  |  |
| Others |  |  |  |

# Technology Transition Plan to the Associate

Main requirements to ensure a successful knowledge transition:

| Entity | Transition Plan Owner (TPO) | Other departments that need to be involved | Minimum structural needs to correctly implement the provided prototype |
| --- | --- | --- | --- |
| Associate | nome | Departament, nome | - Wi-fi network coverage - HR specialized in XX area - Server/compute with XX memory, computational performance, etc. - -… |

The TPO must:

- have some technical knowledge regarding the project developments;

- be available to be informed of every knowledge that was generated regarding the specific product and trained (if applied) to be capable of performing with the device alone;

- coordinate the project implementation at Associate’s structure

The transition plan comprises:

- Project results delivery and its documentation through the planned deliverables at [7.2];

- All programming code will be delivered open to future edit by the Associate;

- Active sharing of technical-scientific knowledge through the TPO participation on the project technical meetings - minimum of 1 meeting per month;

- Final workshops for training of first users of the platform.

Post Project:

- All results to be delivered are not market ready, DTX assures their demonstration in relevant environment – TRL6, as so the proposed prototype is not all errors/incompatibilities proved

- Any correction or further support on the prototype is ------

- Updates on the prototype …..

# Project Risks – technical and management

| Nº | Risk Event Description | Risk Cause | Risk Impact | Risk Level | Risk Planned Response |
| --- | --- | --- | --- | --- | --- |
| 01 |  |  |  | low |  |
|  |  |  |  | high |  |

# Budget

## Costs to the Associate

| Type of Costs | Designation of the Costs | Owner | Quantity | Unit Cost | Cost estimation |
| --- | --- | --- | --- | --- | --- |
| Equipment | ? |  |  |  | To be defined |
| Material and components |  |  |  |  |  |
| SW |  |  |  |  | Not Applied |
| Dissemination |  |  |  |  |  |
| Travels | DTx-Bosch-DTx ¦ 47 km; 0,36€/Km ¦ 16,92 €/travel | Associate | 16 unit | 16,92 € | 270,72 € |
| Other Services: Consulting | DTx consulting service with senior team profile of Computer Graphics and Vision | Associate | 100 h | 00 € | 3 828 € |
| DTx Human Resources effort | Computer Graphics & Vision ¦ PMO & Project Coordinator ¦ Data & Application Engineering | DTx | 000 h | -- | Included at the Associate available Quota |
| Total |  |  |  |  |  |

## Effort of DTx Human Resources

| Activity ID | DTx’s Human Resources (hours) |  |  |  | Total (hours) | Total (€) |
| --- | --- | --- | --- | --- | --- | --- |
|  | Project Management | CVG | DAE | EEC |  |  |
| Project Viability Studies and Preparation |  |  |  |  |  |  |
| Project Execution |  |  |  |  |  |  |
| Total/ HR (hours) |  |  |  |  | 00 | -- |
| Total/ HR (€) |  |  |  |  | -- | 000 € |

## Associate’s Quota Analysis

The associate has contracted 2263h (1UC) or 4526h (2UC) in 2025 for specific projects.

| Year | Quota per year | Quota Extinguished (not used until 14/02/2023) | Quota Executed on Specific Projects | Quota Planned to be used on Specific Projects | Quota available | Over-used Quota |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Diver Cast A0 Viability Studies & Project Preparation | Diver Cast |  |  |
| 2022 | 3 001 | 2 875 | 126 | 0 | 0 | 0 |
| 2023 | 2 558 | 266 | 49 | 2 570 | 0 | 327 |
| 2024 | 2 558 | 0 | 0 | 718 | 1 840 | 0 |
| Total to be Executed on Diver Cast |  |  |  | 3 288 |  |  |

# Basic Governance Policies - basic recommendations to enable an efficient communication among partners, reduce conflicts and establish mutual accountability.

| Entity | Institutional Representatives | Project Directors | Project Technical Coordinators | PMO |
| --- | --- | --- | --- | --- |
| DTx | Júlio Viana, DTx President of the Executive Board | André Matos, DTx CEO | Duarte Fernandes, DTx Coordinator of Computer Graphics and Vision Group | Joana Peixoto, DTx PMO |
| Associate |  |  |  |  |

Project Charter: it must be formally approved through a signature of the main representatives of the involved entities. The charter sign-off means that both parts fully agree with every content expressed on the document signed by them.

Steering Committee (SC): composed by the Project Directors; and it aims to assure the common agreement and strategic alignment among the parties involved on the Project and also to settle disputes.

Technical Meetings: scheduled by DTx Project Technical Coordinator, and performed every week with all development team under the context of the respective current active Technical Activities/Tasks. In these meetings, are presented and discussed the latest technical developments, along with the main difficulties and issues felt by each team member, planned future developments and identified risks and possible risk responses, A participant from the Associate is encouraged at least once a month in order to ensure the project alignment and a successful knowledge transfer.

Project Operational Status Meetings and Reports: these meetings are scheduled by the DTx PMO and are conducted monthly until the project is completed as part of the Project Management Activity. At least one representative from the Associate's team must participate in these meetings. The purpose of the status meetings is to track the progress of project activities based on: (1) short overview: a summary of the developments achieved during the period, including the status of objectives, results, evolution of innovative features, deliverables, and milestones; (2) project schedule and hours spent: analysis of the project schedule and the time allocated, identification of any delays that may potentially impact the project's progress, and planning actions to ensure the project requirements are met; (3) risk management: actions taken to address unexpected risks that arise during project execution; (4) issues management: actions taken to address any elements that are already affecting the project's performance; (5) description and planning of upcoming developments: discussion and planning of the expected activities for the following period; and (6) other relevant topics: any additional subjects that need to be discussed during the meeting. These meetings will be conducted by DTx Coordination. A report will be generated after each status meeting. However, in order to adopt a more agile approach, there may be instances where the meeting is replaced by a report analyzing the corresponding period. This substitution may occur, only, if there are no special issues or concerns to discuss regarding the project's progress. The report will be sent to the Associate Project Coordination via email. It is recommended to follow this agile format, with meetings being replaced by reports, no less frequently than once every two months. Furthermore, if the circumstances align, these meetings may also be substituted by a Steering Committee meeting.

Steering Committee (SC) Meetings and Reports: these meetings are scheduled by DTx PMO, the SC will meet formally with the Project Technical Coordinators and PMOs. These meetings are performed under the context of the Project Management Activity. They will be performed bi-monthly or whenever the project has any relevant delivery that requires formal approval to be able to proceed to the next stage of developments, until Project completion. From each meeting will result a report that should be validate by the SC within one week, after that the contents of each report will be considered automatically validated and approved by the Steering. Among the constituent elements (Project Directors), the SC, should meet whenever there is a critical disagreement, decision, problem or risk to be discussed and decided upon. The SC meeting will be conducted by DTx.

Changes Management: any requested change must be formally justified, analyzed and discussed; this analysis must comprise impact on the results and their quality, on the hours allocation, on time and chronogram, new risks and issues, etc. This analysis must be presented to, negotiated with and approved by the involved entities. Once approved, must be reflected to a new version of the project charter, not neglecting to reflect every justification and document every change in order to avoid future disagreements or misunderstandings. This new version must be formally signed by the representatives.

Project Acceptance: If the project meets all the requirements defined on [3] the Associate must accept the project result. This acceptance must also be communicated formally by the Associate to DTx representative. To assure this, a formal closing meeting will be performed.

| Type of Meeting | Frequency | Who should be present | Who will prepare it | Report validation time |
| --- | --- | --- | --- | --- |
| Kick-Off Meeting | Once | DTx Team, PMO, Project Technical Coordinator and Project Director Associate Team, PMO, Project Technical Coordinator and Project Director | DTx PMO and Project Technical Coordinator | 1 week |
| DTx Technical Status Meetings | Fortnight | DTx Team and Project Technical Coordinator | DTx Project Technical Coordinator | n/a |
| Project Technical Status Meetings | Fortnight | DTx Team and Project Technical Coordinator Associate Team and Project Technical Coordinator | DTx Project Technical Coordinator | n/a |
| Project Operational Status Meeting | Monthly | DTx PMO, Project Technical Coordinator Associate PMO, Project Technical Coordinator | DTx PMO and Project Technical Coordinator | 1 week |
| Steering Committee Meeting | Trimester/ Dynamic | DTx PMO, Project Technical Coordinator and Project Director Associate PMO, Project Technical Coordinator and Project Director | DTx PMO and Project Technical Coordinator | 1 week |
| Closing Meeting | Once | DTx Team, PMO, Project Technical Coordinator and Project Director Associate Team, PMO, Project Technical Coordinator and Project Director | DTx PMO and Project Technical Coordinator | 1 week |

# Property Rights

This agreement establishes the terms for regulating intellectual property arising from the development of the technological solution created by DTx, based on the data, requirements, and validations provided by the Associate.

The ownership of intellectual property over the developed solution will be defined according to the following principles:

DTx Rights: DTx will retain ownership of any technology, technical knowledge, or innovation developed independently, without a direct link to the contributions of the Associate.

Associate Rights: The Associate will retain ownership of its own data, requirements, and methodologies provided within the scope of the project.

Joint Ownership: If the development results in a technological innovation, ownership will be shared between the parties in proportion to their respective contributions, to be defined in a specific agreement.

Use of the Solution: The use of the solution by both parties after the project will be regulated through a specific licensing agreement.

At the end of the project, DTx CoLab will ensure the delivery of all documentation related to the results outlined in Section 2, through the planned deliverables in Section 7, including any adjustments agreed upon by the parties due to re-planning during project execution. However, this documentation will not include content that could compromise DTx’s intellectual property ownership, such as source code or other confidential and proprietary materials.

Thus, DTx grants the Associate the right to use the developed solution for internal and operational purposes.

If DTx intends to commercialize the solution to third parties, the Associate will have preferential usage rights.

If there are components protected by patents or other intellectual property registrations, the Associate will be informed and may negotiate terms for usage or commercial exploitation.

This agreement comes into effect on the date of its signature and will remain valid until [define duration or project linkage].

# Final remark

Both parties agree to maintain the confidentiality of technical, commercial, and strategic information exchanged in the context of the Project.

Any disputes will be resolved through negotiation between the parties and, if necessary, through mediation or arbitration in accordance with applicable law.

It is expected that this project proposal meets the scope and all the requirements proposed by the partners herein involved, and clearly elucidates all the relevant aspects for the project realization. Nonetheless, this proposal is open for alteration if there is complete agreement among all partners.

# Project Charter validated and approved by:

| DTx – Digital Transformation Colab Júlio Viana, As DTx President of the Executive Board _________________________________________ | Associate 01 (Associate representative name), As Associate functional position ______________________________________________ |
| --- | --- |

Any equipment, Material and component and SW bought by DTx integrated at prototypes or modules must be returned to DTx at Project Ending. An agreement may be draft to exchange any acquisition's (equipment, material and component and SW) ownership through the payment of their value by the Associate to DTx.

The “Unit Cost” and/or “Cost Estimation” presented at the table may fluctuate in line with market estimates, therefore, the prices listed are a result from a market search and are not binding to DTx nor under DTx’s control.

The final “Total” value refers to an estimated of the cost to the Associate not included on its Annual Quota. As so, it is expected by the Associate to assure the costs identified at the Table, for the project execution to be possible.

The planned Human Resources predicts the allocation needed to perform the work described in this document, any change to any requirement or time dependence will be evaluated in order to verify its impact on the current budget.

If the Project delays by any required change, issue or risk occurrence, DTx will propose to the Associate the usage of available hours to accommodate this delay, or propose the remaining project to be performed as a direct project through a billing fee. Nevertheless, if happening, the solution will always be discussed and agreed among parties.

The Associate's annual quota of man-hours for specific projects may be adjusted every year due to changes to DTx's budget and/or decisions of the General Assembly.

The Associate’s quota is distributed evenly during the months of the year due to the limit resources available to execute specific projects, if this quota is not used overtime, it starts to expire and is no longer available to be used by the Associate.

The 2023 analysis estimates an over-used quota of 327 hours. However, this actual consumption should be assessed during the year in question, the DTx team considers possible optimizations during project execution that may balance this effort and, therefore, this over-used calculation at 2023 may not be verified.